Learning Journal Template

Student Name: Rupal Kapoor

Course: Software Project Management SOEN 6841

Journal URL: https://github.com/Rupal27/SOEN6841

Dates Rage of activities: 16/01/2024-23/01/2024

Date of the journal: 28/01/2024

| Key Concepts Learned: | Application in Real Projects: | Peer Interactions: | Challenges Faced: | Personal development activities: | Goals for the Next Week: |
| --- | --- | --- | --- | --- | --- |
| It was interesting to find out how the Waterfall Model is a helpful for projects that require detailed documentation, but not a good choice for teams that require flexible changes. The importance of project initiation in identifying resources, budget, and timelines in a project lifecycle is profound. The term that stood out to me was Algorithmic cost modelling. I to observed how the estimates based on predefined algorithms help in reducing uncertainty of human judgment | This week’s learning focused on working with the SMART Objective methodologies as well as the algorithmic cost modeling COCOMO for timelines. I was fascinated to find out about the responsibilities of a Scrum Master. Managing resistance to change in an Agile environment and promoting team collaboration are I feel the biggest challenges they face, as per my experience in the industry. | W.R.T SMART Framework objectives, I discussed these with my project team. We started off with setting up clear, specific and concrete goals to achieve in the project. One of my peers elaborated about having measurable objectives to allow the progress to be tracked. For this, we started adding updates and comments under the tasks we were working on, on a daily basis. | While studying FPA, I found that figuring out the types and processing the complexities was a bit difficult for me and needs further clarification with examples. COCOMO model include difficulty in estimating effort multipliers and scale factors due to subjective judgments, reliance on historical data which many organizations lack. | For having a deeper understanding of project management processes, I watched Project Management Course Simplified from SimpliLearn. It gave me an insight on predictive project management& agile principles Figuring out the scale factor and effort multiplier concept with more clarity from the case studies and relevant examples as a part of research activity, I explored various articles related to those. | I will be moving forward with my CAPM course as well as revise this week’s concept with more clarifications and case studies reviews Review additional case studies focusing on the Delphi and Function Point Analysis (FPA) methods to deepen my understanding of their practical applications. |
| I also noticed the SMART framework with effort and cost estimates. It then speaks about popular models like COCOMO, FPA and Delphi to estimate software development effort. | The benefits of having a good scrum master could be better project alignment with the stakeholders, improved planning & resources, and timely execution of deliverables. | While discussing the Delphi method, we discussed insights on timeline and resource of any software project. We were able to think of various factors and perspectives governing it. | With the SMART Framework, I realised that not all the goals are easily measurable, especially those involving qualitative outcomes like customer satisfaction | I improved my project management skills by having discussions, where we analyzed projects. I conducted a self-review of project management frameworks to enhance my practical understanding. | Apply learned techniques like COCOMO and SMART framework in a hypothetical project scenario to test my grasp of the concepts and with upcoming chapters, to understand its lifecycle perspective. |

Final Reflections:

Overall Course Impact:

The course has helped me develop required learning on the concept and components of software project management in the industry. Key insights on project initiation phase of the project lifecycle have helped me understand the importance of doing things right at the initiation phase.

Application in Professional Life:

In my professional life, I will be able to better apply the SMART Framework and other techniques like COCOMO, FPA and Delphi to calculate man-hours while doing resource estimation for accurate effort and cost estimation and enhanced planning as a Senior Software Developer.

Peer Collaboration Insights:

The interactions with my teammates helped me realise the value of teamwork and effective communication in project management for conflict resolution and achieving goals.

Personal Growth:

This insight has enhanced my critical thinking and organizational skills as a learner. I've grown more confident in handling complex situations related to conflict resolution and making informed decisions in my daily life.